Sprint Tracking

| Name: | Henno |  |  |
| --- | --- | --- | --- |
| Sprint Number | Start Date | End Date | Work hard rating |
| 2 | 25/5/2021 | 14/6/2021 | ☆☆☆☆☆ (out of 5 stars) |

KANBAN board at the start of the sprint

Screenshot of the game at the start of the sprint

Major Changes and Achievements Described

I finished the character design and animations. I improved the look of the tile I have a bit and changed the background to make it fit the rest of the theme. I also made the start of a death screen

Brief Description of your testing

After adding every step to the animation of my character, I went into the game to see how it looked. If it didn’t look how I wanted it to then I could just go back and change it.

Link to testing results/tables

KANBAN board at the end of the sprint

Screenshot of the game at the end of the sprint

Video of the game at the end of the sprint

Github Video Link

Sprint Reflection and summary

I don’t think I got enough done this sprint and feel like I got distracted a lot while trying to think of new ideas and designs. When I was making the character animations I kept getting distracted while trying to think of how the next bit should look.

Notes for next time, future improvements

Next time I want to focus more and try to get a mix of core features and smaller features for when I can’t think of ideas. This way I might not get distracted as easily since I can move onto other small things while I think of ideas. I also have to keep track of my time better because I accidentally spent 3 weeks on this sprint because I thought I was still on the second week.