Sprint Tracking

| Name: | Henno |  |  |
| --- | --- | --- | --- |
| Sprint Number | Start Date | End Date | Work hard rating |
| 1 | 12/4/2021 | 25/5/2021 | ☆☆☆☆☆ (out of 5 stars) |

KANBAN board at the start of the sprint

Screenshot of the game at the start of the sprint

Major Changes and Achievements Described

No major changes occurred, although I decided I wanted to try to implement physics into my game and it slowed me down a bit.

Brief Description of your testing

After adding every feature I would run the game and make sure there aren’t any errors. If the feature I was adding was a big feature, I’d add it bit by bit and test after every part I add.

Link to testing results/tables

KANBAN board at the end of the sprint

Screenshot of the game at the end of the sprint

Video of the game at the end of the sprint

I forgot to record a video for this and only realized after I added other features. I couldn't remove the features to record the video because it would take too long.

Sprint Reflection and summary

I spent the first week adding all the basics and then I decided I wanted to add physics and it slowed down my productivity. I also had quite a bit to do during the week.

Notes for next time, future improvements

I shouldn’t be wasting all my time on large and difficult tasks., I also need to focus on making the game instead of getting distracted and wasting time on other things that aren't related.